# PROJECT CHARTER

Project Name: SmartSentry AML Modelling Strategy & Architecture Advisory
Date: 23 February 2026
Consultant: Lokesh Gowda V [AIGen Analytics Consulting Pvt Ltd]
Client: SmartSentry Software Solutions Pvt Ltd

## 1. Purpose of Engagement

The purpose of this engagement is to provide strategic consulting, technical advisory, and architecture guidance for the design and development of an AML detection framework. The Consultant will provide expert recommendations, modelling direction, validation frameworks, and oversight, while execution and implementation will be handled by the Client or its support team.

This engagement is advisory in nature and does not include direct software development or production deployment.

## 2. Scope of Consulting Services

The Consultant shall provide:

- AML modelling strategy guidance (Rule + ML + Graph architecture).

- Data requirement advisory and schema recommendations.

- Feature engineering strategy review.

- Graph modelling framework advisory.

- Machine learning model selection guidance (LightGBM/XGBoost etc.).

- Validation methodology design.

- Class imbalance handling strategy.

- Explainability framework advisory (SHAP usage, regulatory defensibility).

- False positive reduction benchmarking strategy.

- Bi-weekly review sessions and technical oversight.

## 3. Out of Scope

The following are explicitly excluded:

- Direct coding or model implementation.

- Production system deployment.

- Backend or infrastructure development.

- Data engineering execution.

- Ongoing operational support.

- Regulatory filing or certification.

## 4. Duration

Engagement Period: 8 Weeks
Consulting Commitment: 20 hours per week
Total Consulting Effort: 160 hours

## 5. Deliverables (Advisory Nature)

The Consultant will provide:

- AML architecture design.

- Data and feature engineering advisory framework.

- Graph modelling strategy document.

- Model evaluation and validation guidelines.

- Performance measurement framework.

- Executive summary presentation.

- Review feedback notes and recommendations.

Deliverables will be advisory documentation and structured guidance materials.

## 6. Governance & Communication

- Weekly review call (technical progress).

- Marathon Calls with implementation team as per need basis.

- Bi-weekly milestone review.

- Written feedback after major review checkpoints.

- Advisory memos shared electronically.

## 7. Assumptions

- Client retains responsibility for all implementation.

- Client provides required documentation and technical access.

- Engagement is limited to advisory scope.

- Consultant is not responsible for production outcomes.

## 8. Acceptance Criteria

Engagement shall be considered complete upon:

- Completion of 120 consulting hours.

- Delivery of advisory documents.

- Completion of final strategic review session.

## 9. Intellectual Property

All pre-existing intellectual property remains the sole property of the originating party.
Advisory materials prepared under this engagement may be used by the Client internally.